CS 192 Software Engineering II
Implementation Plan and Accountability Report

Developer’s Group Name: Manifold Cheddar
Project Name: Set Tayo ng Date

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person)	Output	Done / (Y/N)	Remarks
1		Plan and prepare Sprint Review Checklist	Arvin Bandong	Implementation Plan
		Code User Accounts Database	Kyle Rosales	Source Code
		Code Schedule Database	Kyle Rosales	Source Code
		Code Login System	Kyle Rosales	Source Code
		Code Add Schedule Functionality	Kyle Rosales	Source Code
		Code View Schedule Functionality	Kyle Rosales	Source Code
		Add Login Interface Prototype UI	Edward James Bariring	Source Code
		Create a backbone for main application UI	Arvin Bandong	Source Code
		Test Functionalities	Arvin Bandong	Test Scorecard Result		Use Test Scorecard done in CS 191
		Code Review Functionalities	Arvin Bandong	Code Review Result
		Other activities... (Demo to client)
		Sprint Review	Edward James Bariring	Sprint Review Document
		Sprint Retrospect	Edward James Bariring	Sprint Retrospect Document		Link to Sprint Release Codes in GitHub
2		Plan and prepare Sprint Review Checklist	Arvin Bandong
		Code Create Meetup Schedule Functionality	Kyle Rosales
		Code Delete Schedule Fucntionality	Kyle Rosales
		Test Create Meetup Schedule Functionality	Edward James Bariring
		Test Delete Schedule Funcitonality	Arvin Bandong
		Code Review [What?]*
		Other activities... (Review with Client)
		Sprint Review
		Sprint Retrospect