CS 192 Software Engineering II
Lessons Learned Report

Prepared by: Edward James Bariring / Date: 02/03/2017 / Developer’s Group Name: Manifold Cheddar / Project Name: Set Tayo ng Date / Sprint Number: 1
What were the main lessons your team learned in this sprint? / In this sprint we learned how fast are we at doing things and how great that Django has its own database. / Describe one example of what went right in this sprint. / Finishing all of our sprint targets. / Describe one example of what went wrong in this sprint. / Since one of our members currently has no machine for his dedicated use, we need to get through things by sharing a machine. / What will you do differently on the next sprint based on your experience working on this current sprint? / Do things more efficiently.