CS 192 Software Engineering II
Implementation Plan and Accountability Report

Developer’s Group Name: Manifold Cheddar
Project Name: Set Tayo ng Date

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person)	Output	Done / (Y/N)	Remarks
1	1/25/17	Plan and prepare Sprint Review Checklist	Arvin Bandong	Implementation Plan
	01/28/17	Create database	Kyle Rosales	models.py / db.sqlite3
	01/28/17	Code User Accounts model	Kyle Rosales	users.py
	01/28/17	Code Schedule model	Kyle Rosales	schedules.py
	01/28/17	Code Login System	Kyle Rosales	users.py
	01/28/17	Code Add Schedule Functionality	Kyle Rosales	schedules.py
	01/28/17	Code View Schedule Functionality	Kyle Rosales	schedules.py
	01/28/17	Add Login Interface Prototype UI	Edward James Bariring	index.html
	01/28/17	Create a backbone for main application UI	Arvin Bandong	home.html
	2/1/17	Test Functionalities	Arvin Bandong	Test Scorecard Result		Use Test Scorecard done in CS 191
	01/29/17	Debugging and Retesting	Kyle Rosales	tests.py / Buglist
	2/1/17	Code Review Functionalities	Arvin Bandong	Code Review Result
	2/2/17	Sprint Review	Edward James Bariring	Sprint Review Document
	2/2/17	Sprint Retrospect	Edward James Bariring	Sprint Retrospect Document		Link to Sprint Release Codes in GitHub
2		Plan and prepare Sprint Review Checklist	Arvin Bandong
		Code Create Meetup Schedule Functionality	Kyle Rosales	schedules.py
		Code Delete Schedule Fucntionality	Kyle Rosales	schedules.py
		Test Create Meetup Schedule Functionality	Edward James Bariring
		Test Delete Schedule Funcitonality	Arvin Bandong
		Code Review [What?]*
		Other activities... (Review with Client)
		Sprint Review
		Sprint Retrospect