CS 192 Software Engineering II
Lessons Learned Report

Prepared by: Edward James Bariring / Date: 02/03/2017 / Developer’s Group Name: Manifold Cheddar / Project Name: Set Tayo ng Date / Sprint Number: 1
What were the main lessons your team learned in this sprint? / In this sprint we learned that a great amount of knowledge regarding the framework used is important and that one cannot simply plan something without preparing a contingency plan if something goes wrong. / Describe one example of what went right in this sprint. / Setup of all resources that we need is easy. / Describe one example of what went wrong in this sprint. / Due to some of us having little to no knowledge regarding the framework that was used, integration of the front end to the back end side of things went awry hence time was lost and targets are not met looking at it objectively. / What will you do differently on the next sprint based on your experience working on this current sprint? / Aside from ensuring that all members have at least the know-how on how to use the resources they need, clear and proper communications between what members can/cannot do must be observed.