CS 192 Software Engineering II
Implementation Plan and Accountability Report

Developer’s Group Name: Manifold Cheddar
Project Name: Set Tayo ng Date

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person)	Output	Done / (Y/N)	Remarks
1	1/25/17	Plan and prepare Sprint Review Checklist	Arvin Bandong	Implementation Plan	Y
	01/28/17	Create database	Kyle Rosales	models.py / db.sqlite3	Y
	01/28/17	Code User Accounts model	Kyle Rosales	users.py	Y
	01/28/17	Code Schedule model	Kyle Rosales	schedules.py	Y
	01/28/17	Code Login System	Kyle Rosales	users.py	N	just needs gui
	01/28/17	Code Add Schedule Functionality	Kyle Rosales	schedules.py	Y
	01/28/17	Code View Schedule Functionality	Kyle Rosales	schedules.py	N	Not integrating GUI yet but model can return all values needed for view schedule.
	01/28/17	Add Login Interface Prototype UI	Edward James Bariring	index.html	Y
	01/28/17	Create a backbone for main application UI	Arvin Bandong	home.html	N
	2/1/17	Test Functionalities	Arvin Bandong	Test Scorecard Result		Use Test Scorecard done in CS 191
	01/29/17	Debugging and Retesting	Kyle Rosales	tests.py / Buglist	N
	2/1/17	Code Review Functionalities	Arvin Bandong	Code Review Result	Y
	2/2/17	Sprint Review	Edward James Bariring	Sprint Review Document	Y
	2/2/17	Sprint Retrospect	Edward James Bariring	Sprint Retrospect Document	Y	Link to Sprint Release Codes in GitHub
2	2/5/17	Plan and prepare Sprint Review Checklist	Arvin Bandong		Y
	2/10/17	Code Create Meetup Schedule Functionality	Kyle Rosales	schedules.py	y
	2/5/17	Sprint 1 backlog	Edward James Bariring		Y	Leftovers from sprint 1
	2/10/17	Code Delete Schedule Fucntionality	Kyle Rosales	schedules.py	Y
	2/11/17	Test Create Meetup Schedule Functionality	Edward James Bariring		Y
	2/11/17	Test Delete Schedule Funcitonality	Arvin Bandong		Y
	2/13/17	Code Review Functinalities	Arvin Bandong	Code Review Result	Y
	2/15/17	Sprint Review	Arvin Bandong	Sprint Review Document	Y
	2/15/17	Sprint Retrospect	Edward James Bariring	Sprint Restrospect Document	Y
3	2/22/17	Plan and Prepare Sprint Review Checklist	Arvin Bandong	Implementation Plan	Y
	2/26/17	Home UI	Arvin Bandong	Home.html	Y
	2/26/17	Home UI functionality	Arvin Bandong		Y
	2/26/17	Test UI functionalities	Edward James Bariring		Y
	3/3/17	Code Review	Edward James Bariring	Code review result	Y
	3/3/17	Sprint Review	Kyle Rosales	Sprint Review Document	Y
	3/3/17	Sprint Retrospect	Kyle Rosales	Sprint Retrospect Document	Y
	3/7/17	Plan and Prepare Sprint Review Checklist	Edward James Bariring	Implementation Plan	Y
	3/3/17	Integration of Codes	Edward James Bariring	views.py	Y	More function to be integrated next sprint but mostly working
4	3/14/17	Test functionalities	Arvin Bandong		Y
	3/14/17	More UI improvements	Arvin Bandong		Y
	3/16/17	Code Review	Kyle Rosales	Code Review Result	Y
	3/16/17	Sprint Review	Kyle Rosales	Sprint Review Document	Y
	3/16/17	Sprint Retrospect	Kyle Rosales	Sprint Retrospect Document	Y
	3/27/17	Plan and prepare sprint review checklist	Edward James Bariring	Implementatio Plan	Y
	3/28/17	Finish remaining functionalities	Kyle Rosales	models.py, views.py	Y
5	3/28/17	Improve UI	Arvin Bandong	templates	Y	All contents of templates folder
	4/4/17	Code Review	Edward James Bariring	Code Review Result	Y
	4/4/17	Sprint Review	Arvin Bandong	Sprint Review Document	Y
	4/5/17	Sprint Retrospect	Kyle Rosales	Sprint Retrospect Document	Y